# QuickServe Product Requirements Document (PRD)

Swasiq Technology Internship Program

17 September 2026

Table of Contents

Project: QuickServe
Document type: Product Requirements Document
Program: Swasiq Technology Internship Program — Health-tech, Nagpur
Assignment: Full-Stack Mobile Application — Intern Technical Assignment
Challenge duration: 5–7 days
Status: Implementation-ready baseline
Version: 1.0
Date: 17 September 2026

Source and decision boundary. This PRD consolidates the supplied internship assignment and the finalized project decisions. It is intentionally limited to Flutter/Dart, Firebase, Firestore Security Rules, and the Firebase Spark plan. Items labeled Assumption are implementation defaults where the brief did not specify a value; they should be confirmed only if they materially affect delivery.

## 1	Executive Summary

QuickServe is a small end-to-end Service Request Management Application for customers, service agents, and administrators. Customers use a Flutter mobile app to browse services, submit requests, track progress, and cancel eligible requests. Service agents use the same mobile application with role-specific access to view assigned work, accept requests, update progress, add notes, and review completed work. Administrators use a Flutter Web portal to monitor operations, assign agents, manage requests, inspect customers and agents, and review activity.

The product exists as a 5–7 day technical internship challenge for Swasiq Technology Internship Program. Its purpose is to demonstrate practical product thinking, secure backend design, clean and maintainable code, and disciplined Git/GitHub practices. The implementation must be functional, demonstrable, and secure at the database layer without relying on paid Firebase services or Cloud Functions.

## 2	Goals and Objectives

### 2.1	Product goals

- Enable a customer to create and track a service request end to end.

- Enable an agent to manage only work assigned to that agent.

- Enable an administrator to operate the request queue from a web portal.

- Make request state, ownership, history, and audit activity observable.

- Demonstrate backend-enforced RBAC using Firestore Security Rules.

### 2.2	Assignment objectives

The solution should demonstrate:

- Practical product thinking and clear role-based workflows.

- Secure Firebase Authentication and Firestore authorization.

- Clean Flutter/Dart architecture shared across mobile and web.

- Sensible validation, error handling, logging, and testing.

- A professional GitHub repository, README, architecture documentation, and walkthrough.

- Delivery within the 5–7 day challenge using only free-tier-compatible capabilities.

## 3	Target Users and Personas

| Persona | Description | Primary needs | Success outcome |
| --- | --- | --- | --- |
| Customer | A person requesting AC servicing, plumbing, electrical, or cleaning. | Quickly submit an accurate request, see status, and know what happens next. | Request is created successfully and its latest status is understandable. |
| Service Agent | A worker responsible for assigned service requests. | See assigned work, accept it, update progress, add notes, and review completed work. | Can manage assigned work without accessing other agents’ requests. |
| Administrator | An operations user managing the service queue. | View operational totals, assign agents, update requests, inspect users, and review activity. | Can supervise the complete request lifecycle with traceable changes. |

Assumption A-01: The demo uses one organization and one operational geography. Multi-branch, territory, pricing, and vendor-management behavior is not required.

## 4	Scope

### 4.1	In scope

- Flutter mobile app for Android and/or iOS.

- Flutter Web administration portal.

- Shared Dart models, enums, validators, constants, and domain rules.

- Firebase Authentication: registration, login, logout, session persistence, password reset.

- Cloud Firestore data model and Firestore Security Rules.

- Customer, Agent, and Admin roles stored in users/{uid}.role.

- Service browsing for AC servicing, plumbing, electrical, and cleaning.

- Request creation, assignment, status updates, cancellation where eligible, notes, status history, and audit records.

- Admin dashboard, request management, customer/agent views, and activity information.

- Client-side logging of meaningful events with rule-protected append-only records.

- Firebase Crashlytics for crash/error monitoring where supported by the target platform.

- Firebase Storage only if a later in-scope need requires it; no file-upload feature is required for the baseline. Baseline does not require file upload; Storage may be enabled later without changing the core model.

- Firebase Emulator Suite for local testing.

- Unit, widget, integration, and authorization-focused tests where practical.

- GitHub repository, README, architecture diagram, database/security documentation, setup instructions, and test credentials.

- Optional Firebase Hosting deployment for the web portal.

### 4.2	Out of scope

- Cloud Functions, callable functions, scheduled functions, triggers, or any other server-side function.

- Firebase Blaze/pay-as-you-go billing, credit-card use, or paid services.

- Supabase, React, Next.js, Angular, or other UI frameworks.

- Custom Firebase Authentication claims; role enforcement uses the Firestore users.role field and Security Rules.

- FCM push notifications. Local notifications may be used for the demo but are not required.

- Online payments, invoices, pricing, refunds, coupons, subscriptions, or financial records.

- Provider onboarding, payroll, ratings, reviews, chat, maps, GPS tracking, or route optimization.

- Attachments, photos, signatures, or document uploads in the baseline.

- Multi-tenant organizations, branch-level permissions, localization, and advanced analytics.

- Production-grade availability, compliance certification, or a public customer launch.

- Mandatory native iOS distribution or App Store submission.

## 5	Users, Roles, and Capability Matrix

| Capability | Customer | Agent | Admin |
| --- | --- | --- | --- |
| Register | Yes | Admin-provisioned or existing account; assumption | Admin-provisioned or existing account; assumption |
| Login/logout/password reset | Yes | Yes | Yes |
| Browse active services | Yes | Optional read-only; assumption | Yes |
| Create request | Yes | No | Yes |
| View own requests | Yes | Assigned requests only | Yes |
| View all requests | No | No | Yes |
| Cancel eligible request | Yes, own request | No | Yes, operationally permitted |
| Accept assigned request | No | Yes | No; admin assigns and manages status |
| Update assigned request status | No | Yes, allowed transitions only | Yes, permitted operational transitions |
| Add request notes | No | Yes on assigned requests | Yes on operational requests |
| Assign agent | No | No | Yes |
| View customers and agents | No | No | Yes |
| View audit/activity information | No | No | Yes |

Assumption A-02: New registrations create Customer accounts. Agent and Admin accounts are created or promoted through a controlled setup process documented in the README because there is no Cloud Function or separate provisioning service in scope.

## 6	Functional Requirements

### 6.1	Authentication and session requirements

- FR-AUTH-01: The system shall allow a user to register with name, email, phone, and password.

- FR-AUTH-02: Registration shall create a Firebase Authentication account and a corresponding users/{uid} document with role customer unless the controlled setup process specifies another role.

- FR-AUTH-03: The system shall allow users to log in with email and password.

- FR-AUTH-04: The system shall allow users to log out.

- FR-AUTH-05: The system shall restore a valid Firebase session on app start and route the user to the appropriate role experience.

- FR-AUTH-06: The system shall provide password-reset initiation through Firebase Authentication.

- FR-AUTH-07: Successful login shall record LOGIN_SUCCESS without recording passwords, tokens, or secrets.

- FR-AUTH-08: Failed or unauthorized operations shall show a safe user-facing message and may record AUTHORIZATION_FAILED without sensitive data.

- FR-AUTH-09: A user whose Authentication account exists but whose users/{uid} profile is unavailable or invalid shall receive a recoverable error state rather than being granted access.

### 6.2	Customer requirements

- FR-C-01: A customer shall see a splash/loading state while authentication and profile state are resolved.

- FR-C-02: A customer shall access Home and Services screens after successful login.

- FR-C-03: Services shall show active services: AC servicing, plumbing, electrical, and cleaning.

- FR-C-04: A customer shall create a request with service type, description, preferred date/time, address, and priority.

- FR-C-05: Priority shall be one of low, medium, or high.

- FR-C-06: The system shall validate required fields, valid date/time input, and reasonable text lengths before writing.

- FR-C-07: A successful request shall receive a unique display code in the format REQ-YYYY-000123, generated using a Firestore transaction on counters/{year}.

- FR-C-08: A new request shall start in created with customerId set to the authenticated user and agentId empty/null.

- FR-C-09: The customer shall see a My Requests list containing only requests owned by that customer.

- FR-C-10: The customer shall open Request Details and see request code, service, description, preferred schedule, address, priority, current status, notes permitted for the customer view, and visible status history.

- FR-C-11: The customer shall be able to cancel only an eligible own request. The app shall require a cancellation reason.

- FR-C-12: The customer shall not be able to read, update, or cancel another customer’s request, even if a request ID is manually supplied.

- FR-C-13: The customer shall access Profile and safely log out.

### 6.3	Agent requirements

- FR-A-01: An authenticated Agent shall see an agent home/work queue rather than customer-only request creation as the primary action.

- FR-A-02: An Agent shall read only requests assigned to that Agent.

- FR-A-03: An Agent shall accept an assigned request when its current status is assigned.

- FR-A-04: An Agent shall update an assigned request through permitted workflow states, including in_progress and completed.

- FR-A-05: The app shall prevent an Agent from selecting an invalid transition and Security Rules shall reject it if attempted directly.

- FR-A-06: An Agent shall add operational notes to an assigned request.

- FR-A-07: An Agent shall view completed work from requests assigned to that Agent.

- FR-A-08: An Agent shall not assign requests, view all requests, modify another Agent’s assignment, or edit customer ownership.

### 6.4	Administrator requirements

- FR-AD-LOGIN-01: The Admin shall log in with email/password before accessing the Flutter Web administration portal.

- FR-AD-01: An authenticated Admin shall access a Flutter Web portal with a dashboard.

- FR-AD-02: The dashboard shall show total, new, assigned, in-progress, completed, and cancelled request counts. New = status created.

- FR-AD-03: The Admin shall search requests using request code and available operational text fields.

- FR-AD-04: The Admin shall filter requests by status, service type, priority, assigned agent, and relevant date where supported by the indexed query design.

- FR-AD-05: The Admin shall open request details and view customer, agent, service, status, timestamps, notes, and status history.

- FR-AD-06: The Admin shall assign an eligible Agent to a request and the system shall record REQUEST_ASSIGNED plus a status-history entry.

- FR-AD-07: The Admin shall update request status only through permitted operational transitions and the system shall record REQUEST_UPDATED plus status history when applicable.

- FR-AD-08: The Admin shall view customer records and agent records with appropriate non-secret profile fields.

- FR-AD-09: The Admin shall view basic audit/activity records, including actor, action, target, result, and timestamp.

- FR-AD-10: The Admin shall not see passwords, authentication tokens, API keys, or other secrets.

### 6.5	Screen requirements

| Screen | Required behavior |
| --- | --- |
| Splash | Resolve session/profile state and route to login, registration, customer app, agent work queue, or admin portal. |
| Login | Email/password validation, submit, loading, safe error, password reset link. |
| Admin Login | Separate Flutter Web login screen; email/password validation, submit, loading, safe error, and password reset link before portal access. |
| Registration | Name, email, phone, password, confirmation/validation, account creation. |
| Home | Role-specific entry point; customer service/request actions or agent work queue. |
| Services | Active service catalog and service descriptions. |
| Create Request | Required request fields, validation, submission, generated request code confirmation. |
| My Requests | Customer-owned request list with loading, empty, error, and refresh states. |
| Request Details | Request data, current status, lifecycle/history, permitted actions, notes, cancellation when eligible. |
| Agent Request Details | Agents reuse Request Details with role-specific actions for accept, status update, and notes. |
| Profile | Current profile fields, role display as appropriate, logout. |
| Admin Dashboard | Operational request totals and navigation to request/user/activity views. |
| Admin Request Management | Search, filters, list/table, details, assignment, status management. |
| Admin Customer/Agent Views | Basic searchable/list views of non-secret users. |
| Admin Activity | Basic audit log listing/detail. |

Logout is an action available from Profile/Home; it is listed as a screen for traceability.

### 6.6	Cross-cutting behavior

- FR-X-01: All writes shall set createdAt and/or updatedAt using trusted Firestore server timestamps where available.

- FR-X-02: A request status change shall create a status-history record and update the parent request atomically where the client can safely use a Firestore transaction/batch.

- FR-X-03: Business rules shall be implemented in shared Dart domain logic where practical and independently enforced in Firestore Security Rules for protected data access.

- FR-X-04: Lists shall provide loading, empty, error, retry, and pagination/limited-result behavior as needed to remain usable on the free tier. Pagination is optional for the challenge but the design shall avoid unbounded reads.

- FR-X-05: Navigation shall use go_router; state management shall use Riverpod; UI shall use Material 3.

## 7	Request Lifecycle and State Rules

### 7.1	States

created, assigned, accepted, in_progress, completed, and cancelled.

### 7.2	Required transitions

| Current state | Allowed next state | Actor(s) | Required behavior |
| --- | --- | --- | --- |
| created | assigned | Admin | Must set an eligible agentId; record assignment and history. |
| created | cancelled | Customer (own request), Admin | Require/retain cancellation reason; record history and audit. |
| assigned | accepted | Assigned Agent | Only that assigned Agent may accept. |
| assigned | cancelled | Admin; customer only if product policy permits before acceptance | Assumption A-03: customer may cancel before acceptance; confirm in implementation. |
| accepted | in_progress | Assigned Agent, Admin | Record actor, timestamp, and optional note. |
| in_progress | completed | Assigned Agent, Admin | Record completion transition and optional note. |
| accepted | cancelled | Admin | Operational cancellation with reason. |
| in_progress | cancelled | Admin only | Exceptional operational cancellation with reason. |
| completed | none | — | Terminal state for baseline. |
| cancelled | none | — | Terminal state for baseline. |

The client shall not present invalid actions. Firestore Rules shall reject invalid status, ownership, or actor combinations. Every transition shall preserve prior history and shall not overwrite existing history records.

## 8	Data Model Summary

| Collection/document | Key fields | Purpose and rules |
| --- | --- | --- |
| users/{uid} | role, name, email, phone, createdAt, updatedAt | Profile and role lookup. role is customer, agent, or admin. No password storage. |
| services/{serviceId} | name, description, active, createdAt | Service catalog. Baseline services are AC servicing, plumbing, electrical, and cleaning. |
| requests/{requestId} | requestCode, customerId, agentId, serviceType, description, preferredDateTime, address, priority, status, createdAt, updatedAt, cancellationReason | Primary request record. requestCode is user-facing; document ID may be generated independently. |
| requests/{requestId}/status_history/{historyId} | fromStatus, toStatus, changedBy, changedAt, note | Append-only lifecycle history. |
| audit_logs/{logId} | actorUserId, actorRole, action, targetType, targetId, oldValue, newValue, result, timestamp | Append-only operational/security activity. Values must exclude secrets. |
| counters/{year} | lastRequestNumber | Counter used by transaction to generate request codes. |

### 8.1	Data constraints and indexes

- requestCode shall be unique for the year by the counter transaction.

- customerId and agentId shall contain valid user IDs where populated.

- status, priority, and role fields shall use controlled enum values.

- createdAt, updatedAt, preferredDateTime, and event timestamps shall use consistent Firestore timestamp representation.

- Required composite indexes shall be committed in the Firebase configuration and documented in setup instructions. Assumption A-04: The exact index set will be finalized from implemented dashboard/request queries and tested in the Emulator Suite.

- Denormalized display names may be used only as convenience snapshots; authoritative identity remains the referenced user document.

## 9	Authentication and Authorization

### 9.1	Authentication

Firebase Authentication with email/password is the baseline. Session persistence is enabled for supported platforms. Password reset uses Firebase’s built-in reset flow. No password is stored in Firestore or application logs.

### 9.2	Firestore Security Rules principles

- Access requires an authenticated Firebase user unless a documented public read is intentionally required.

- A user may read/update permitted fields on their own profile but may not self-promote from Customer to Agent/Admin.

- Customers may create requests with their own customerId, read only their own requests/history, and update only explicitly permitted fields on eligible own requests.

- Agents may read requests where agentId == request.auth.uid and may update only permitted operational fields on assigned requests.

- Admins may read and manage permitted operational data across users, services, requests, histories, and audit views.

- Status history and audit logs are append-only from the client: create may be allowed for authorized actors, while update and delete are denied.

- Client-provided actor IDs, roles, timestamps, status changes, and old values shall be validated against the existing document and authenticated user wherever feasible.

- Counter writes shall be narrowly scoped to the request-code transaction pattern; direct arbitrary counter manipulation shall be denied.

- Rules shall prevent cross-customer reads and cross-agent updates even if UI controls are bypassed.

Constraint: Because there are no custom claims or Cloud Functions, the user-role document is security-sensitive. The deployment/setup process must ensure that only a trusted administrator can create or change Agent/Admin role records. For the demo, this may be performed through controlled Emulator/Firestore setup scripts or a documented restricted operator procedure.

## 10	Logging and Audit Trail

### 10.1	Required events

| Event | When recorded |
| --- | --- |
| LOGIN_SUCCESS | A user successfully authenticates. |
| REQUEST_CREATED | A request and request code are successfully created. |
| REQUEST_ASSIGNED | An Admin assigns or changes the assigned Agent. |
| REQUEST_UPDATED | A permitted request field or status is updated. |
| AUTHORIZATION_FAILED | A protected operation is denied or an invalid role/ownership attempt is detected. |
| DATABASE_ERROR | A Firestore write/read fails in a way that requires diagnosis. |

### 10.2	Logging rules

- Logs shall identify actor, role, action, target type/id, result, and timestamp where applicable.

- oldValue and newValue shall contain only safe, relevant changes; avoid duplicating full sensitive documents.

- Never record passwords, authentication tokens, API keys, secrets, or raw authentication errors containing credentials.

- Audit and history records are append-only. Client writes are allowed only for authorized events; updates/deletes are denied by Rules.

- Logging failure shall not silently convert a successful business operation into a misleading failure. The UI shall communicate the primary operation result; the implementation shall document whether audit write failure blocks or follows the business write. Assumption A-05: For this challenge, business writes should fail safely if their required audit/history write cannot be completed atomically; diagnostic-only client logs may be best effort.

## 11	Error Handling and Recovery

| Condition | Expected behavior |
| --- | --- |
| Invalid form input | Inline validation, no write, clear corrective message. |
| Invalid lifecycle action | Hide/disable action, reject in domain logic, and show a safe explanation if attempted. |
| Unauthorized access | Deny at Rules, show “You do not have permission…” without exposing record details, optionally record AUTHORIZATION_FAILED. |
| Missing profile/role | Stop privileged navigation and show a recoverable configuration/account message. |
| Network unavailable | Preserve entered form data where safe, show offline/network message, allow retry, avoid duplicate submissions. |
| Firestore permission denied | Show safe authorization message, log non-secret diagnostic context, do not retry blindly. |
| Firestore unavailable/timeout | Show retry state and avoid claiming the write succeeded. |
| Counter transaction conflict | Retry transaction within a bounded limit; if exhausted, show a retryable error and do not create a duplicate request. |
| Duplicate submission | Disable submit while pending and use transaction/idempotency strategy where practical. |
| Empty list | Explain that no records are available and provide a relevant next action. |
| Crash/unhandled exception | Report through Crashlytics where supported and leave the user in a recoverable state. |

## 12	Technology Stack and Trade-offs

| Layer | Technology | Rationale / trade-off |
| --- | --- | --- |
| Mobile | Flutter + Dart | One codebase for Android/iOS, fast demo delivery, shared domain code. |
| Admin web | Flutter Web + Dart | Enforces Flutter-only constraint and maximizes shared models/validation. |
| UI | Material 3 | Consistent accessible component system and fast implementation. |
| State | Riverpod | Testable dependency/state management with clear separation. |
| Navigation | go_router | Declarative, role-aware routing and guarded navigation. |
| Authentication | Firebase Authentication | Managed email/password, session persistence, and password reset without custom backend. |
| Database | Cloud Firestore | Managed document database, real-time reads where useful, Security Rules, Emulator Suite. |
| Authorization | Firestore Security Rules + users.role | Database-layer enforcement without Cloud Functions/custom claims. |
| Server-side logic | None | Required by Spark/no-billing constraint; business logic remains client-side and Rules-enforced. |
| Monitoring | Firebase Crashlytics | Crash/error visibility where platform support is available; setup must remain compatible with the demo target. |
| Storage | Firebase Storage only if needed | Avoided in baseline to reduce scope and security surface. |
| Testing | flutter_test, integration_test, Firebase Emulator Suite | Covers domain/UI flows and rules without requiring production data. |
| Hosting | Firebase Hosting | Optional deployment for the Flutter Web portal. |
| Version control | Git + GitHub | Required repository discipline and reviewability. |

## 13	Non-Functional Requirements

- NFR-01 Security: Authorization must be enforced by Firestore Rules, not merely by UI visibility.

- NFR-02 Security: No secrets, passwords, tokens, or API keys may be committed or logged.

- NFR-03 Privacy: Expose only the minimum customer/agent profile data needed for each role.

- NFR-04 Performance: Typical list and detail screens should become usable within a few seconds on a normal development network; queries must be bounded and indexed.

- NFR-05 Reliability: Failed writes must not be presented as successful; request creation must not create duplicate request codes.

- NFR-06 Usability: Every required screen shall include loading, empty, error, and retry behavior appropriate to the context.

- NFR-07 Accessibility: Use Material 3 semantics, readable contrast, sensible text sizing, and controls usable on mobile and desktop layouts.

- NFR-08 Maintainability: Organize code into presentation, state/application, domain/shared, and data/infrastructure concerns; avoid duplicated role/business rules.

- NFR-09 Testability: Domain validators, lifecycle transitions, role guards, key widgets, and Firestore Rules shall be testable.

- NFR-10 Compatibility: The solution shall run locally with the documented Flutter SDK and Firebase Emulator Suite configuration.

- NFR-11 Cost: The baseline shall remain compatible with Firebase Spark and shall not require billing or a credit card.

## 14	Architecture and Implementation Boundaries

The expected architecture is:

- Flutter mobile and Flutter Web clients.

- Shared Dart package/modules for models, enums, validators, constants, and lifecycle rules.

- Repository/data layer for Firebase Authentication and Cloud Firestore.

- Riverpod providers for session, role, request, service, dashboard, and activity state.

- Firestore Security Rules as the backend authorization boundary.

- Firestore collections for users, services, requests, status history, audit logs, and counters.

- Firebase Emulator Suite for local Authentication, Firestore, and Rules testing.

The separate System Architecture, Database Design, RBAC & Security, User Flow, State Diagram, Wireframes, Testing Plan, and README documents shall elaborate this boundary. They must use the same collection names, roles, statuses, event names, and constraints defined here.

## 15	Success Metrics and Evaluation Criteria

This is an implementation challenge rather than a production launch; success is judged through observable demonstration:

| Area | Success measure |
| --- | --- |
| Core workflow | A customer can register/login, create a request, view it, and track a status change. |
| Agent workflow | An assigned Agent can accept, progress, note, and complete assigned work. |
| Admin workflow | An Admin can see dashboard counts, assign an Agent, update permitted status, and inspect activity. |
| Security | A customer cannot read another customer’s request; an Agent cannot access another Agent’s work; Rules tests prove denial. |
| Integrity | Request IDs follow REQ-YYYY-000123 and are generated transactionally without duplicates in tested concurrency cases. |
| Auditability | Required events and status history are visible for demonstrated operations without secrets. |
| Quality | Validation, errors, loading/empty states, tests, and readable modular code are present. |
| Delivery discipline | Repository, README, architecture/security/database documentation, setup instructions, test credentials, and demo are complete. |
| Cost compliance | No Cloud Functions, Blaze plan, paid service, or credit card is required. |

## 16	Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Client-side role field is tampered with | Privilege escalation | Lock role changes in Rules; use controlled setup for Agent/Admin accounts; test self-promotion denial. |
| No Cloud Functions | Less centralized validation/automation | Keep deterministic rules in shared Dart and Firestore Rules; use transactions/batches; document trade-offs. |
| Firestore Rules complexity | Data exposure or blocked workflows | Write Emulator Rules tests early for every role and key transition. |
| Transaction contention on counters | Failed/duplicate request codes | Use year-scoped transaction, bounded retry, and failure-safe UX. |
| Free-tier limits | Unexpected unavailable/expensive features | Bound queries, avoid FCM/Functions, use Emulator Suite, no billing. |
| 5–7 day schedule | Incomplete polish | Prioritize core lifecycle, RBAC, audit/history, tests, and documentation before bonus features. |
| Flutter Web responsive layout | Poor admin usability | Test desktop and narrower browser widths; keep portal tables/filter layouts simple. |
| Client audit write failure | Missing traceability | Use atomic writes for required history/audit where feasible and surface failures clearly. |
| Firebase platform differences | Monitoring/setup friction | Document supported demo targets and treat Crashlytics as best-effort where platform support differs. |

## 17	Deliverables and Submission Checklist

- GitHub repository with clean structure, meaningful commits, and appropriate .gitignore.

- Working Flutter mobile application.

- Working Flutter Web admin portal.

- Firebase Authentication and Cloud Firestore backend.

- Firestore Security Rules with Customer, Agent, and Admin RBAC.

- Request lifecycle, assignment, cancellation, status history, and audit trail.

- Logging and graceful error handling.

- Architecture diagram.

- Database documentation.

- Security/RBAC documentation.

- README with project overview, stack, prerequisites, setup/run instructions, emulator instructions, deployment notes, and test credentials.

- Tests, including at least one cross-customer authorization denial test.

- Optional Firebase Hosting URL and Android APK/iOS build where practical.

- Demo/walkthrough covering architecture, code, database, Security Rules, lifecycle, and technical trade-offs.

## 18	Delivery Plan for the 5–7 Day Challenge

Day 1: Repository, Flutter shells, Firebase/Emulator setup, shared models/enums, authentication skeleton, role/profile setup.
Day 2: Customer registration/login/session flow, services, request creation, transactional request code.
Day 3: Customer request list/details/cancellation, status history, baseline rules.
Day 4: Agent queue, accept/progress/notes/completion, agent authorization tests.
Day 5: Flutter Web Admin dashboard, request management, assignment, status controls, customer/agent views.
Day 6: Audit logging, error states, rules/integration/widget tests, README and architecture/security/database documentation.
Day 7: Stabilization, demo data, optional hosting/build, walkthrough, and submission verification.

The sequence is a suggested delivery order, not an additional product requirement. Bonus features should be attempted only after the baseline is demonstrably complete.

## 19	Glossary

| Term | Definition |
| --- | --- |
| RBAC | Role-Based Access Control; permissions are determined by Customer, Agent, or Admin role. |
| Firestore Security Rules | Backend-enforced conditions controlling read/write access to Firestore documents. |
| Session persistence | Retaining a valid Firebase login across app restarts according to platform behavior. |
| Audit trail | Append-only record of significant actors, actions, targets, results, and timestamps. |
| Status history | Append-only record of request state transitions. |
| Request code | Human-readable identifier such as REQ-2026-000123. |
| Spark plan | Firebase free plan used by this assignment; no billing or credit card. |
| Emulator Suite | Local Firebase services used for development and automated tests. |
| Atomic write | A transaction/batch operation that commits related writes together or not at all. |
| Eligible cancellation | A cancellation allowed by the lifecycle and actor rules; the baseline permits customer cancellation before acceptance as an explicit assumption. |

## Appendix A — Capability Matrix

| Capability | Customer | Agent | Admin |
| --- | --- | --- | --- |
| Create Request | ✓ | — | ✓ |
| View Own Requests | ✓ | ✓ (assigned) | ✓ |
| View All Requests | — | — | ✓ |
| Accept Assigned Request | — | ✓ | — |
| Update Assigned Request | — | ✓ | ✓ |
| Assign Agent | — | — | ✓ |
| View Audit/Activity | — | — | ✓ |

## Appendix B — Required Screen List

Splash; Login; Admin Login; Registration; Home; Services; Create Request; My Requests; Request Details; Agent Request Details; Profile; Logout; Admin Dashboard; Admin Request Management; Admin Customer View; Admin Agent View; Admin Activity/Audit View.

## Appendix C — Required Event List

LOGIN_SUCCESS, REQUEST_CREATED, REQUEST_ASSIGNED, REQUEST_UPDATED, AUTHORIZATION_FAILED, DATABASE_ERROR.

## Appendix D — Companion Documentation Set

- PRD (Product Requirements Document) — this document.

- Requirements Checklist / Traceability.

- System Architecture Document.

- Database Design Document.

- RBAC & Security Document.

- User Flow Diagram.

- Request Lifecycle / State Diagram.

- UI/UX Wireframes.

- Testing Plan.

- README / Setup & Deployment Documentation.